GROUP B

Week 3 Progress Report

Context: Engineering and RAG

Project: Utilitycare Help Desk Triage Agent

Week 3: 14 -18 September 2026

# 1. Introduction
This report presents the progress as built on top of week 2 completion to make the Utilitycare Help Desk Agent answer from a controlled, traceable knowledge source instead of relying on the model's internal knowledge. A full RAG pipeline was built with sourcing, indexing, retrieval, grounding, and evaluation. A corpus of 24 utility help-desk records (public FAQs, team troubleshooting notes, synthetic incident/outage records) was assembled and logged in knowledge/source_register.md with title, origin, license, capture date, owner, and public/synthetic status. Below are some of the tasks completed, key descisions and challenges used.

# Work Completed Against Weekly Objectives

- Implemented Context Engineering and Retrieval-Augmented Generation (RAG) for the UtiliCare Help Desk Triage Agent, moving the agent from a bare classifier to a source-grounded assistant that answers only from a controlled corpus.

- Validated and used the controlled knowledge base of 30 synthetic utility-support documents (KB-001 to KB-030) across five categories (power_outage, meter_fault, water_leak, billing_query, other), with provenance for every document tracked in knowledge/source_register.csv.

- Built a local deterministic RAG pipeline in src/rag.py that validates corpus provenance against the source register, segments documents into overlapping chunks (120 words with 20-word overlap) while preserving Doc ID, title, category and chunk ID, builds a searchable token-overlap index, retrieves the top-3 relevant chunks per customer query, and returns deterministic source citations and retrieval traces.

- Updated src/agent.py to the v2.0 prompt specification, which injects retrieved evidence into the model context, requires the model to answer only from the supplied sources, returns grounding status with citations and traces, and validates that the model’s grounding status matches the retriever’s.

- Authored and executed 15 retrieval test cases in tests/rag_test_cases.json 10 answerable, 3 partially answerable and 2 deliberately unanswerable reaching 15/15 passed (100% retrieval-test success rate), with results exported to evidence/traces/week3_rag_eval_results.csv.

- Documented six retrieval, grounding and provider-availability failures in docs/evaluation/Week3_RAG_Evaluation_and_Failure_Catalogue.md, including the original RAG-09 duplicate-charge retrieval failure and its corrective re-test.

- Produced the Week 3 RAG Architecture Diagram (docs/architecture/Week3_RAG_Architecture_Diagram.docx) showing the complete pipeline from customer query through chunking, indexing and retrieval to context injection and grounded response.

# Key Engineering Decisions

- Local token-overlap retrieval rather than an external vector database: the first RAG baseline uses local lexical retrieval instead of semantic embeddings or a hosted vector store. This keeps the corpus controlled and avoids sending source documents to external services, makes ranking reproducible and transparent for debugging, allows every returned answer context to be traced to a specific document ID and chunk, and gives a clear baseline before considering an embedding-based upgrade.

- Application-level source citations: the application, not the model, produces the source citations and retrieval traces. Citations are therefore deterministic rather than subject to model hallucination, retrieval traces are complete and auditable, and the model cannot invent or misattribute a source.

- Grounding status validation: the application rejects any model response that claims a grounding status different from the retriever’s status. This prevents the model from answering from its own memory when the retrieved evidence is insufficient, and forces an explicit insufficient_evidence result instead.

# Challenges and Response

- RAG-09 retrieval failure and fix: the query “I was charged twice for the same bill” retrieved general billing documents rather than KB-023 (duplicate charges), because the lexical matcher treated word forms such as charged and charge as different tokens. Common billing word forms were normalised before indexing and retrieval; on re-test RAG-09 returned KB-023 and the evaluation reached 15/15 passed.

- Gemini API trace limitation: a live API request previously failed after a short client deadline combined with provider-level service and quota failures. The client now uses a 30-second per-attempt timeout with bounded exponential retries for 429, 503 and 504 errors, and reports the final provider cause clearly. A successful live grounded /triage response trace and its demonstration screenshot remain pending until Gemini service/quota availability returns, and are not claimed as completed evidence in this report.

- Known corpus limitations: current outage times cannot be answered because the corpus contains reporting guidance rather than live data; account-specific billing rates cannot be answered because there is no tariff table or customer data; non-utility questions correctly return insufficient_evidence; and lexical retrieval may still miss synonyms or unfamiliar wording, which is the main candidate for a Week 4 or Week 5 upgrade.

# Links to Repository / Click Up Evidence

- GitHub repository: https://github.com/Nomwesigwa-Keith/Utilitycare-Help-Desk-Agent.git

- Branch: utility-2. Latest commits cover the RAG implementation, evaluation results and failure catalogue.

- Retrieval evidence: evidence/traces/week3_rag_eval_results.csv (15/15 passed).

- Pending evidence: one successful grounded /triage response trace and its demonstration screenshot.

- ClickUp evidence: Add Week 3 task link from team

# Individual Contribution Summary

| Names | Tasks | Evidence |
| --- | --- | --- |
| Nomwesigwa Keith | Corpus / source register | knowledge/source_register.csv and the 30-document synthetic corpus (KB-001 to KB-030) across 5 categories, validated for provenance and used as the controlled knowledge base for retrieval. |
| Khot Adet Majuong | RAG architecture diagram | docs/architecture/Week3_RAG_Architecture_Diagram.docx documents → chunking → index → retrieval → context injection → model → response with sources. |
| Mubiru Umar | Working RAG pipeline with source grounding | src/rag.py (provenance validation, 120-word chunking with 20-word overlap, token-overlap index, top-3 retrieval, deterministic citations) and src/agent.py v2.0 with grounding-status validation. |
| Arok John Mayen | 15-case RAG evaluation | tests/rag_test_cases.json (10 answerable, 3 partially answerable, 2 unanswerable) and evidence/traces/week3_rag_eval_results.csv 15/15 passed; failures and fixes recorded in the Week 3 RAG Evaluation and Failure Catalogue. |
| Nankunda Lilian | Week 3 progress report | This document. |