BSE4104 Capstone Project: Week 8 Progress Report

Week Ending: 23rd October 2026 | Project: UtiliCare Help Desk Triage Agent
Course: BSE4104 Emerging Trends in Software Engineering | Makerere University
Group Members: Nomwesigwa Keith, Mubiru Umar, Khot Adet Majuong, Nankunda Lilian, Arok John Mayen
Deliverable Focus: Hardening, Final Tagged Release (v1.0.0), 8–12 Page Report, Evidence Pack, & Live Defense

1. Work Completed Against Weekly Objectives

• Final Tagged Release and README/run instructions (Umar):
    Executed critical defect fixes across the application layer. Cleanly resolved merge conflicts between origin/Utilitycare and local branch arok_rokie across evaluation traces and validation contracts. Tagged official release v1.0.0 on Git. Rewrote the root README.md with comprehensive clean-clone installation steps, virtual environment activation (Windows PowerShell/cmd and Linux/macOS), dependency installs via requirements.txt, and end-to-end execution commands for the API server (uvicorn src.main:app --reload), decoupled web application, and pytest suites. Documented all known limitations and API quota boundaries.

• Final Engineering Report (8-12 pages, excluding appendices) (Everyone):
    Collaboratively compiled and synthesized the ten mandatory sections from Section 9 of the BSE4104 Capstone Brief into docs/UtiliCare_Final_Engineering_Report.docx. The report consolidates the Project Charter, AI Boundary Matrix, Model Selection Note, RAG Corpus Provenance, Tool Schemas, State Model, 37-Scenario Benchmark, Failure Mode Remediation, and Academic References (Osmani 2025, Huyen 2025, Lanham 2025).

• Final Evaluation and Evidence Pack (Lilian):
    Re-executed the deterministic 37-scenario benchmark (tests/run_extended_eval.py) achieving 100% pass rate (37/37 passed, 0 safety violations, max latency 22.0 ms). Consolidated complete empirical evaluation traces in evidence/traces/extended_evaluation_results.csv and extended_evaluation_summary.json. Compiled the Failure Mode Catalogue (10 failure modes FC-01 to FC-10) with verified code fixes and before/after assertions in docs/evaluation/Failure_Catalogue_and_Remediation_Evidence.md and evidence/FINAL_EVALUATION_REPORT.md.

• Presentation Deck and Live Demonstration (Arok & Khot):
    Engineered a 12-15 minute defense presentation deck built around a real live demonstration. Created both the PowerPoint presentation (docs/presentation/UtiliCare_Final_Presentation_Deck.pptx) and the speaker script guide (docs/presentation/FINAL_PRESENTATION_DECK.md). Decoupled the web interface into two distinct operational cockpits: the Customer Help-Desk Portal (GET /) for unencumbered customer triage, and the Supervisor Operations Console (GET /supervisor) for pending draft inspection, 5-stage bounded execution tracing, and Human-in-the-Loop approval/dispatch (Safety Rule B-01).

• Completed ClickUp Board and Repository Evidence (Keith):
    Governed repository pull requests, branch hygiene, and final release tagging. Reconciled and closed all weekly sprint tasks on the BSE4104 ClickUp board, ensuring every weekly deliverable (Weeks 1 through 8) is cross-referenced with exact commit hashes and repository evidence files.

2. Key Engineering Decisions and Rationale

• Decoupled Customer and Supervisor Portals: Separated the public triage interface (/) from the internal operations cockpit (/supervisor) to prevent end-user exposure to internal debug JSON, telemetry traces, or supervisory approval controls.

• Strict Human Approval Gate (Safety Rule B-01): The agent hardcodes draft_ticket() status to pending_approval. Only an authenticated human supervisor on /supervisor can click 'Approve & Dispatch' to authorize field dispatches.

• Deterministic Evaluation Decoupling: Decoupled the 37-scenario regression benchmark from live Gemini API quotas, ensuring 100% reproducible evaluations with sub-25 ms latency independent of external provider outages.

• Isolated Memory Decision Boundary: Working memory (data/case_memory.json) is surfaced strictly to the human operator for context and is architecturally barred from the model's raw input prompt, preventing indirect prompt injection.

3. Failures, Challenges, and Current Response

• Git Merge Conflict on Evaluation Traces: Pulling origin Utilitycare caused conflicts in extended_evaluation_results.csv, summary.json, and week4_failure_authorization_results.csv. Response: Resolved conflicts cleanly by adopting local contract updates, re-running test suites, and creating verified merge commit 5917465.

• JSON Parsing Error on Server Internal Errors: A non-200 HTTP response caused customer.js to fail with Unexpected token 'I'. Response: Hardened front-end fetch handling in customer.js and supervisor.js to check response.ok and inspect text before attempting JSON parsing.

• Live Gemini Free-Tier Quota (429): High daily demand on gemini-flash-latest triggered HTTP 429 quota exhaustion. Response: Optimized configuration to gemini-flash-lite-latest with graceful local RAG fallback.

4. Links to Repository and ClickUp Evidence

• Repository: https://github.com/Nomwesigwa-Keith/Utilitycare-Help-Desk-Agent.git
• Tagged Release: https://github.com/Nomwesigwa-Keith/Utilitycare-Help-Desk-Agent/releases/tag/v1.0.0
• Active Branch: arok_rokie (Clean working tree, ahead of origin by verified release commits)
• ClickUp Board: BSE4104 Capstone Sprint Board (All 8 weeks closed and cross-linked)

5. Individual Contribution Summary

| Deliverable | Requirements | Assignee / Member | Repository Evidence |
| --- | --- | --- | --- |
| Final tagged release and README/run instructions | Fix critical defects, document known limitations, tag a release, and make it runnable from a clean clone | Umar (Mubiru Umar) | Release tag v1.0.0; updated README.md with clean-clone instructions; src/main.py defect fixes; requirements.txt. |
| Final engineering report (8-12 pages, excluding appendices) | Ten sections from the brief's template, plus references and appendices | Everyone (All 5 Team Members) | docs/UtiliCare_Final_Engineering_Report.docx (comprehensive 10-section report consolidating charter, boundary matrix, model note, RAG, tools, memory, eval, and reflection). |
| Final evaluation/evidence pack | Evaluation results, traces, the Failure Catalogue, and screenshots | Lilian (Nankunda Lilian) | evidence/FINAL_EVALUATION_REPORT.md; tests/run_extended_eval.py (37/37 pass); evidence/traces/extended_evaluation_results.csv; docs/evaluation/Failure_Catalogue_and_Remediation_Evidence.md. |
| Presentation deck and live demonstration | 12-15 minutes, built around a real demo | Arok & Khot (Arok John Mayen & Khot Adet Majuong) | docs/presentation/UtiliCare_Final_Presentation_Deck.pptx; docs/presentation/FINAL_PRESENTATION_DECK.md; decoupled UI at src/static/customer.html and src/static/supervisor.html. |
| Completed ClickUp board and repository evidence | Tasks closed and linked to PRs and commits | Keith (Nomwesigwa Keith) | ClickUp workspace sprint tasks reconciled and closed; branch merge integration (commit 5917465); repository governance. |