# Week 1 Progress Report

# Work Completed Against Weekly Objectives

- Selected the Utility/Service Help-Desk Triage Agent use case and defined a single primary end-to-end workflow.

- Drafted a 2-page Project Charter covering the problem, user, pain point, AI value, scope, assumptions and constraints.

- Wrote 10 testable user stories with acceptance criteria.

- Produced an AI Boundary Matrix distinguishing autonomous AI actions, human-confirmed AI suggestions, and deterministic/human-only decisions.

- Created an initial architecture diagram.

- Set up GitHub repository and Click Up project with Week 1 tasks fully assigned.

# Key Engineering Decisions

- Chose a synthetic utility scenario so the team can legally and quickly build a realistic corpus without needing institutional data access which satisfies the Week 1 data availability constraint.

- Decided ticket routing/creation and escalation will always require explicit human approval.

# Challenges and Response

- Still deciding on the exact taxonomy of issue categories and will validate against the synthetic corpus we will build next.

- No foundational model chosen but model selection note is scheduled next.

# Links to Repository / ClickUp Evidence

- GitHub repository: https://github.com/Nomwesigwa-Keith/Utilitycare-Help-Desk-Agent.git

- ClickUp board:

# Individual Contribution Summary

| Names | Tasks | Evidence |
| --- | --- | --- |
| Nomwesigwa Keith | GitHub repository & ClickUp setup | Repo initialised with recommended folder structure, ClickUp list created with 5 tasks assigned |
| Mubiru Umar | User stories and acceptance criteria | User_Stories_and_Acceptance_Criteria.docx |
| Nankunda Lilian | Project Charter | Project_Charter.docx 2 page charter |
| Khot Adet Majuong | Architecture diagram | Initial architecture diagram (workflow + tool boundaries) |
| Arok John Mayen | Week 1 progress report | This document |