Week 2 Progress Report

# Work Completed Against Weekly Objectives

Selected and justified the foundational model which was Claude Haiku 4.5 against two alternatives (OpenAI GPT 5.4 mini, Google Gemini 3.6 Flash) on capability, cost, latency, privacy and access.

Built the baseline model integration: src/agent.py (model call) and src/main.py (FastAPI /triage endpoint). Confirmed locally that the endpoint returns a real, parseable JSON response.

Wrote the prompt specification (role, inputs, boundaries, required reply format, failure handling) in prompts/prompt_spec.md, and versioned it through two iterations (v1.0 → v1.1) with reasoning for the change recorded in prompts/CHANGELOG.md.

Authored 10 realistic test messages spanning clear-cut, ambiguous and nonsense inputs in tests/test_cases.json, and built tests/run_eval.py to run them against the live model and export pass/fail results.

# Key Engineering Decisions

Deviation from the Model Selection Note: the baseline integration currently calls Gemini's API (models/gemini-flash-latest) rather than Claude's. The Anthropic Console requires a minimum paid top-up before a key can make live calls and a working Gemini key was available at no cost, so Gemini was used to prove the integration pattern this week. This does not change the model recommendation in Model_Selection_Note.docx — swapping src/agent.py back to the Anthropic SDK once billing is set up is a tracked Week 3 task, not a re-decision.

Set the model temperature low (0.1) and requested JSON-only responses, prioritizing consistent, parseable output over conversational flexibility, since the /triage endpoint and the evaluation script both depend on structured fields (category, confidence, summary).

Kept the system prompt embedded directly in agent.py for the baseline rather than loading prompts/prompt_spec.md at runtime, to avoid a filesystem dependency while the integration was first being proven out. Reconciling the embedded prompt with the versioned spec file is a near-term follow-up.

# Challenges and Response

- Environment variables failed to load silently on first run; fixed by pointing load_dotenv () at an explicit path to the project’s. env file instead of relying on the default working directory.

- Early model IDs (e.g. gemini-1.5-flash, gemini-1.5-pro) returned 404 errors because they had been retired; resolved by listing currently available models via the API and switching to models/gemini-flash-latest.

- The free-tier key's daily quota (20 requests/day, 5 requests/minute) combined with frequent 503/504 errors from the Gemini API meant the evaluation had to be run three separate times (3/10, then 4/10, then 1/10 passed before the daily limit was hit), rather than completing in a single clean pass. Taken together across all three attempts, 6 of the 10 cases (TC02, TC03, TC04, TC05, TC07, TC10) returned a real, correct classification whenever the API was reachable — tests/eval_results.csv currently records this mixed picture of real results and provider errors rather than a full 10/10 run. Retrying during off-peak hours, is the top priority.

# Links to Repository / Click Up Evidence

GitHub repository: https://github.com/Nomwesigwa-Keith/Utilitycare-Help-Desk-Agent.git

# Individual Contribution Summary

| Names | Tasks | Evidence |
| --- | --- | --- |
| Nomwesigwa Keith | Model Selection Note | Model_Selection_Note.docx — 3-provider comparison (Claude Haiku 4.5, GPT-5.4 mini, Gemini 3.6 Flash) on capability, cost, latency, privacy and access. |
| Mubiru Umar | Baseline model integration | src/agent.py, src/main.py, requirements.txt, .env.example — /triage endpoint tested locally, returns a real JSON classification, not an error. |
| Khot Adet Majuong | Prompt specification + version history | prompts/prompt_spec.md (v1.1) and prompts/CHANGELOG.md, documenting the v1.0 → v1.1 change and why it was made. |
| Nankunda Lilian | 10-case prompt evaluation table | tests/test_cases.json (10 cases) and tests/run_eval.py. Evaluation run three times; 6 of 10 cases received a real, correct classification when the API was reachable |
| Arok John Mayen | Week 2 progress report | This document. |